Agile Project Planning & Velocity Analysis

Project Management Framework • Sprint Estimation & Velocity Breakdown

1. Core Agile Planning Concepts

| Concept | Definition & Scope |
| --- | --- |
| Sprint | A fixed period or duration in which a team works to complete a designated set of tasks. |
| Epic | A large task or project feature that is too substantial to complete in a single sprint. It is broken down into smaller manageable user stories across multiple sprints. |
| User Story | A small, actionable task representing a specific piece of functionality. It forms a component of an Epic. |
| Story Point | A relative unit of measure representing the overall effort, complexity, and work required to complete a user story (typically using Fibonacci sequence: 1, 2, 3, 5). |

Story Point Complexity Scale:
• Very Easy Task: 1 Story Point
• Normal Task: 2 Story Points
• Moderate Task: 3 Story Points
• Difficult Task: 5 Story Points

2. Sprint Work Breakdown & Story Point Allocation

| Sprint | Epic | User Story Description | Points |
| --- | --- | --- | --- |
| Sprint 1 | Epic 1: Data Collection | Gathering Data (USN1) | 2 |
| Sprint 1 | Epic 1: Data Collection | Loading Data (USN2) | 1 |
| Sprint 1 | Epic 2: Data Preparation | Handling Missing Values (USN3) | 3 |
| Sprint 1 | Epic 2: Data Preparation | Creating Fields (USN4) | 3 |
| Sprint 1 | Epic 2: Data Preparation | Handling Inconsistency in Data (USN5) | 3 |
| Total Story Points for Sprint 1 |  |  | 12 |
| Sprint 2 | Epic 3: Data Visualization | Bar Chart (USN6) | 2 |
| Sprint 2 | Epic 3: Data Visualization | Pie Chart (USN7) | 2 |
| Sprint 2 | Epic 3: Data Visualization | Line Chart (USN8) | 2 |
| Sprint 2 | Epic 3: Data Visualization | Map (USN9) | 4 |
| Sprint 2 | Epic 4: Dashboard | Developing Dashboard (USN10) | 5 |
| Sprint 2 | Epic 5: Story | Developing Story (USN11) | 5 |
| Total Story Points for Sprint 2 |  |  | 20 |

3. Team Velocity Calculation

Velocity Formula:
Velocity = Total Story Points Completed  /  Number of Sprints

| Total Story Points (Sprint 1 + Sprint 2) | 12 + 20 = 32 Story Points |
| --- | --- |
| Total Sprints Executed | 2 Sprints |
| Velocity Calculation | 32 Points / 2 Sprints |
| Team Velocity Outcome | 16 Story Points per Sprint |

Key Takeaway:
Your team's baseline velocity is 16 Story Points per Sprint. This metric should be used for capacity planning and commitment sizing in future sprint planning sessions.