Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 15 February 2025 | Maximum Marks | 5 Marks |
| --- | --- | --- | --- |
| Team ID | TEAM-SN-2026 | Project Name | Script-Controlled ACL Access |

1. Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog defines user stories, task complexity estimations, priority ranking, and assigned sprint schedules.

| Sprint | Epic | Story ID | User Story / Task Description | Points | Priority | Assignee |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Developer A |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application. | 1 | High | Developer A |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Developer B |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Developer B |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Developer C |
| Sprint-2 | Dashboard | USN-6 | As an admin, I can view overall security audit dashboards and record access logs. | 3 | Medium | Developer C |
| Sprint-2 | Script ACL | USN-7 | As a system admin, I can restrict record access dynamically based on field values using script-controlled ACLs. | 5 | High | Lead Dev |

2. Project Tracker, Velocity & Schedule (4 Marks)

| Sprint | Total Points | Duration | Start Date | End Date (Planned) | Actual Release Date |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 19 Nov 2022 |

3. Team Velocity & Average Velocity (AV) Formula

Velocity measures the amount of work a team can complete during a standard sprint iteration. Average Velocity (AV) calculates the rate of story points completed per day.

Average Velocity (AV) Calculation:
AV = Velocity / Sprint Duration = 20 Story Points / 10 Days = 2 Story Points / Day

4. Burndown Chart & Reference Documentation

A Burndown Chart is a graphical representation of work left to do versus time. It is extensively utilized in Agile and Scrum methodologies to track progress, forecast completion dates, and manage project scope risks.

Agile Project Management References:

Atlassian Agile Guide: https://www.atlassian.com/agile/project-management

Scrum with Jira Software: https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

Epics in Agile: https://www.atlassian.com/agile/tutorials/epics

Sprints Framework: https://www.atlassian.com/agile/tutorials/sprints

Agile Estimation & Story Points: https://www.atlassian.com/agile/project-management/estimation

Burndown Charts Guide: https://www.atlassian.com/agile/tutorials/burndown-charts

Visual Paradigm Burndown Tutorial: https://www.visual-paradigm.com/scrum/scrum-burndown-chart/